## Slide 1
Agile development
at ChadaTech
Lessons from the SNHU Travel pilot
Paul Silva
CS 250
October 18, 2026
Notes: Leadership decision: expand Scrum through a measured pilot rather than mandate it for every project. Image: Photo by Katarzyna Zygnerska on Unsplash.

## Slide 2
Scrum team roles and accountabilities
(Rahman, 2023; Schwaber & Sutherland, 2020)
Product Owner
Maximizes product value and orders the Product Backlog. Clear priorities connect development to customer needs.
Scrum Master
Supports team effectiveness, coaches Scrum, and helps remove impediments. The team retains ownership of its work.
Developers
and testers
Developers create a usable Increment. Programmers and testers are specialist roles that share responsibility for quality.
Project roles: Christy, Product Owner; Ron, Scrum Master; Nicky, developer; Brian, tester.
Notes: Scrum defines three accountabilities. The project names Brian as tester, but Scrum includes testing specialists within Developers. Amanda represents SNHU Travel as a stakeholder. Product Owner availability matters when deciding what wellness content provides value.
Rahman, J. (2023, January 11). Uncovering the Product Owner role. Scrum.org. https://www.scrum.org/resources/blog/uncovering-product-owner-role
Schwaber, K., & Sutherland, J. (2020, November). The Scrum guide: The definitive guide to Scrum: The rules of the game. https://scrumguides.org/scrum-guide.html

## Slide 3
Agile SDLC phases 1–3
(Jackson et al., n.d.; Rahman, 2023)
1 Planning
Set the product direction and select achievable work for a Sprint. This limits effort to a useful next increment.
2 Requirements
analysis
Clarify user needs and acceptance criteria as knowledge grows. This gives implementation and testing a shared target.
3 Design
Refine the interface and technical approach for selected work. This tests assumptions before expanding the solution.
Agile revisits these phases for each increment as requirements evolve.
Notes: SDLC phases remain important in Agile, but teams revisit and overlap them for small increments. They are not separate, required Scrum events. SNHU Travel examples include the charter, focus-group-based price and preference stories, and the revised slideshow interaction. These artifacts represent different stages of learning.
Jackson, G., Holdsworth, J., & Kosinski, M. (n.d.). What is the software development life cycle (SDLC)? IBM. https://www.ibm.com/think/topics/sdlc
Rahman, J. (2023, January 11). Uncovering the Product Owner role. Scrum.org. https://www.scrum.org/resources/blog/uncovering-product-owner-role

## Slide 4
Agile SDLC phases 4–7
(Jackson et al., n.d.; Ripley, 2024)
4 Development
Implement a small change, such as the wellness content update. Existing navigation can remain usable.
5 Testing
Check acceptance criteria and repeat relevant tests after changes. This exposes regressions while the work is small.
6 Deployment
Release a tested increment when appropriate. Packaging the JAR prepares the application for delivery.
7 Maintenance
Use defects and feedback to prioritize improvements. This keeps the product responsive after delivery.
Testing and feedback inform the next increment across these phases.
Notes: The Java source contains wellness images and descriptions and synchronized Previous/Next handlers. Tests should verify these together. The workbook describes filtering and profile behavior, but the slideshow source does not establish that those broader features are implemented. Repeated delivery requires engineering discipline and regression testing.
Jackson, G., Holdsworth, J., & Kosinski, M. (n.d.). What is the software development life cycle (SDLC)? IBM. https://www.ibm.com/think/topics/sdlc
Ripley, R. (2024, September 23). Scrum is hard and disruptive #11: Scrum is harder than waterfall. Scrum.org. https://www.scrum.org/resources/blog/scrum-hard-and-disruptive-11-scrum-harder-waterfall

## Slide 5
Scrum events and visible work
(Schwaber & Sutherland, 2020; Strombeck, 2023)
Sprint Planning
Align the goal, selected backlog items, and a feasible plan.
Daily Scrum
Developers inspect progress and adapt their plan using visible work and blockers.
Sprint Review
The team and stakeholders inspect product results and discuss adaptations.
Retrospective
The team examines its process and chooses improvements to follow up.
Sprints contain these events. Backlog refinement is an ongoing activity.
Notes: A shared board can help Developers identify who needs assistance and arrange follow-up discussions after the Daily Scrum. Avoid turning it into a management status report. Excel stories and test cases provided organization in the project work. Jira and Confluence were proposed improvements, rather than tools documented as used.
Schwaber, K., & Sutherland, J. (2020, November). The Scrum guide: The definitive guide to Scrum: The rules of the game. https://scrumguides.org/scrum-guide.html
Strombeck, O. (2023, November 30). Navigating the Scrum events: Daily Scrum. Scrum.org. https://www.scrum.org/resources/blog/navigating-scrum-events-daily-scrum

## Slide 6
SNHU Travel: responding to a changed request
Project evidence: Module Five journal and SlideShow.java
Change in direction
The Product Owner shifted general travel content toward detox and wellness destinations.
Incremental response
Replace images and descriptions while retaining the five-card slideshow and its navigation.
Verification
Check image–description matching and both controls. Revise tests when the expected interface changes.
Lesson: confirm the acceptance expectations before changing code.
Notes: The Module Five sample email asks Christy to confirm unchanged navigation and wellness content and asks Brian which tests need revision. The Java source includes Sedona, Bali, Costa Rica, Switzerland, and Thailand. The communication journal also records image and text-pane adjustments. This is evidence of a targeted interface/content increment, rather than completion of every booking story.

## Slide 7
The same change under waterfall
(Madaan, 2024; Ripley, 2024)
Decision point | Scrum approach | Waterfall approach
Requirements | Clarify and reorder work as feedback develops. | Baseline requirements before later stages.
Wellness request | Negotiate scope and revise the affected increment. | Assess a change request against approved scope and plans.
Verification | Retest the increment and existing navigation. | Revise specifications and test plans across affected stages.
Tradeoff | Frequent feedback requires ongoing coordination. | Clear stage plans can make late revisions more disruptive.
Notes: Waterfall generally organizes work in sequential stages with stronger upfront planning. A wellness change after design approval would require assessing documentation, implementation, dependencies, schedule, and verification impacts. Waterfall can accommodate change, but often through explicit control and rebaselining. Scrum also controls change: the team should protect the Sprint Goal and clarify scope with the Product Owner. This comparison applies the sources to the project scenario.
Madaan, K. (2024, April 30). Waterfall-ish playbook: How Jira Align helps traditional projects and portfolios succeed. Atlassian. https://www.atlassian.com/blog/jira-align/bringing-agility-to-project-mgmt
Ripley, R. (2024, September 23). Scrum is hard and disruptive #11: Scrum is harder than waterfall. Scrum.org. https://www.scrum.org/resources/blog/scrum-hard-and-disruptive-11-scrum-harder-waterfall

## Slide 8
Choosing Agile or waterfall
(Madaan, 2024; Rahman, 2023; Ripley, 2024)
Requirement stability
Agile fits evolving needs. Predictive planning may fit a well-understood, stable scope.
Feedback access
Frequent stakeholder decisions support Agile. Limited availability increases the risk of unresolved priorities.
Delivery constraints
Small, independently testable changes favor iteration. Fixed dependencies may require milestone coordination.
Team capability
Repeated releases need testing discipline and usable architecture. Scrum alone cannot remove technical debt.
Notes: Method choice also depends on contractual approval requirements, compliance evidence, and the cost of revisiting work. Compliance can coexist with Agile when evidence is built into delivery. For SNHU Travel, changed content and interface expectations favor iteration, but clear acceptance criteria remain necessary. These are decision factors and project-based analysis, rather than claims that one method always wins.
Madaan, K. (2024, April 30). Waterfall-ish playbook: How Jira Align helps traditional projects and portfolios succeed. Atlassian. https://www.atlassian.com/blog/jira-align/bringing-agility-to-project-mgmt
Rahman, J. (2023, January 11). Uncovering the Product Owner role. Scrum.org. https://www.scrum.org/resources/blog/uncovering-product-owner-role
Ripley, R. (2024, September 23). Scrum is hard and disruptive #11: Scrum is harder than waterfall. Scrum.org. https://www.scrum.org/resources/blog/scrum-hard-and-disruptive-11-scrum-harder-waterfall

## Slide 9
Recommendation for ChadaTech
Recommendation based on project experience and Ripley (2024)
Continue Scrum for evolving travel features
The wellness update shows how small increments can accommodate changed requirements while preserving working features.
A broader pilot should use an available Product Owner, linked acceptance tests, and a shared backlog. Compare rework, escaped defects, and stakeholder feedback before wider adoption.
Notes: This is a conditional recommendation. No measured productivity improvement or production launch is claimed. Leadership should invest in the engineering practices needed for frequent increments and review pilot outcomes before choosing an organization-wide approach.
Ripley, R. (2024, September 23). Scrum is hard and disruptive #11: Scrum is harder than waterfall. Scrum.org. https://www.scrum.org/resources/blog/scrum-hard-and-disruptive-11-scrum-harder-waterfall

## Slide 10
References
Jackson, G., Holdsworth, J., & Kosinski, M. (n.d.). What is the software development life cycle (SDLC)? IBM. https://www.ibm.com/think/topics/sdlc
Madaan, K. (2024, April 30). Waterfall-ish playbook: How Jira Align helps traditional projects and portfolios succeed. Atlassian. https://www.atlassian.com/blog/jira-align/bringing-agility-to-project-mgmt
Rahman, J. (2023, January 11). Uncovering the Product Owner role. Scrum.org. https://www.scrum.org/resources/blog/uncovering-product-owner-role
Notes: References are alphabetized across the two reference slides. Madaan and Rahman are dated professional sources within five years of the October 2026 assignment. IBM provides supplementary SDLC context and is cited as undated.

## Slide 11
References continued
Ripley, R. (2024, September 23). Scrum is hard and disruptive #11: Scrum is harder than waterfall. Scrum.org. https://www.scrum.org/resources/blog/scrum-hard-and-disruptive-11-scrum-harder-waterfall
Schwaber, K., & Sutherland, J. (2020, November). The Scrum guide: The definitive guide to Scrum: The rules of the game. https://scrumguides.org/scrum-guide.html
Strombeck, O. (2023, November 30). Navigating the Scrum events: Daily Scrum. Scrum.org. https://www.scrum.org/resources/blog/navigating-scrum-events-daily-scrum
Notes: Ripley and Strombeck complete the minimum of four dated professional sources from 2023–2024. The official Scrum Guide supplies an additional foundational reference and does not count toward that recent-source minimum.